# Planning Logic – Automating Employee Data

Project Name: Automating Employee Data

# Basic Concepts

Sprint: A fixed duration in which a team completes a set of tasks.

Epic: A large task divided into smaller user stories.

Story: A small task within an epic.

Story Point: Represents effort required (1,2,3,5 scale).

# Sprint 1

Epic 1: User Management

- User Registration (USN1) – 2

- User Login (USN2) – 1

Epic 2: Employee Data Management

- Add Employee (USN3) – 3

- Update Employee (USN4) – 3

- Delete Employee (USN5) – 3

Total Story Points in Sprint 1 = 12

# Sprint 2

Epic 3: Attendance Management

- Track Attendance (USN6) – 2

- Generate Report (USN7) – 2

Epic 4: Leave Management

- Apply Leave (USN8) – 2

- Approve Leave (USN9) – 4

Epic 5: Payroll System

- Generate Payslip (USN10) – 5

- Salary Processing (USN11) – 5

Total Story Points in Sprint 2 = 20

# Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Total = 32

# Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 32 / 2 = 16 Story Points per Sprint